MEETING REPORT

Team Name: Group 10 (Waste Management System) Date of Meeting: 21/03/2025

Start Time: 08:00 End Time: 10:30 Meeting Location: Epoka University

Moderator: Viola Zeneli Recorder: Sidrit Rrustemi

Other Members Present:

Nikol Dalipi, Noel Zeni, Suada Terolli, Alesia Dardha, Mirsad Amuli

Members absent: none

Topics Discussed:

We discussed again about the 35 use cases that we have made. Since our group finished them a week before, we had the possibility to check them together this time. Later, we discussed about how we will divide the work for the final use case.

Decisions Made:

We decided to divide the work like this:

Everyone will make 5 use case diagrams for their 5 functional requirements.

We will share them on our WhatsApp group until Sunday.

Viola and Sidrit will check each group member’s work and will make the proper changes to each use case diagram.

On Monday, Nikol and Noel will put all our work on StarUML and will send it as a .mdj file so that we can open it on StarUML.

Then Viola and Sidrit, will check again the combined work and will give the final touch.

We have divided the work in a way that everyone is going to contribute for the group, not only for his own individual work:

* Viola and Sidrit have put all project explanations, functional and non-functional requirements in word (points 1,2 and 3 at table of contents)
* Nikol and Noel will put all use cases that we made now in StarUML
* Suada and Alesia will put the er diagram that we will discuss together in ERDPlus
* Mirsad will put Class Diagram in StarUML, after we (other members) finish constructing and checking all classes together.

Tasks Assigned:

Each of us will construct 5 use case diagrams for their own 5 functional requirements.

We will share them together until Sunday and Viola and Sidrit will check and readjust each of them.

Nikol and Noel will put all our use cases on StarUML on Monday and send it to us.

Time, Place, and Agenda for Next Meeting:

Next Friday; in Epoka University; we are going to discuss about each suggestion that our teacher will give us during our presentation on Tuesday and we will assign tasks to make the proper changes. Also, we will discuss and assign new tasks for the next weeks duties for the project after our teacher uploads them on google classroom.