MEETING REPORT

Team Name: Group 10 (Waste Management System) Date of Meeting: 28/04/2025

Start Time: 10:30 End Time: 11:30 Meeting Location: Epoka University

Moderator: Viola Zeneli Recorder: Sidrit Rrustemi

Other Members Present:

Nikol Dalipi, Noel Zani, Suada Terolli, Alesia Dardha, Mirsad Amuli

Members absent: none

Topics Discussed:

We discussed about the changes that Viola and Sidrit have done to the system’s Class Diagram, and how everyone is going to use it to do their sequence diagrams.

Decisions Made:

* Mirsad will compare his ERD to Class Diagram, to implement to it anything missing.
* All of us will do 5 Sequence Diagrams each, based on the Class Diagram. However, any additional class or method used in any of the Sequence Diagrams, will be implemented in our Class Diagram too.

Tasks Assigned:

* Everyone will do 5 Sequence Diagrams for their 5 respective requirements that we have divided since the beginning of our project.

Time, Place, and Agenda for Next Meeting:

Friday (02/05/2025); in Epoka University; we are going to discuss about what our teacher will suggest us during the presentation; and also divide the new tasks to be done for next week.